**FINAL PROJECT PROGRESS REPORT**

**ITE 308 - WEB SYSTEMS AND TECHNOLOGIES**

|  |  |
| --- | --- |
| **Project Title:** | UPang Scholar e-Tracker |
| **Team Leader:** | Lucido, Michael Angelo B. |
| **Team Members:** | Dasigan, Ivan  Albuera, Adrian  Decena, Katherine  Claveria, Sheila |
| **Date Started:** | 11-20-2020 |
| **Target Date:** | 12-20-2020 |
| **Progress of Work (%)** | 30% |

|  |  |
| --- | --- |
| **Current Accomplishment** | |
| **Tasks** | **Milestones** |
| 1. **Coding -** As a programmer student, i don’t have any experience in creating web pages. Luckily, few of my knowledge about web development saved me while reading tutorials on W3schools and watching tutorial in YouTube. 2. **Analyzing -** I may say that analyzing block of codes including the executions pays of, although, I met a lot of errors but through my critical thinking and the help of my group mates work seems easier and balanced.   **Designing -** As a team leader of our group, I developed my motivations and raised my standards in designing. I used to think of the right shape measures, proper place alignment and proper color combination that will make our website looks fascinating at its best. | 1. First thing that we did is to create some sketching for the website’s prototype. After creating the prototypes, We did some actual coding for the structure of the website’s user interface including the mobile application’s UI. 2. Next thing we did was to apply functional features for accepting and storing the user’s needed input including the button’s effects for more accurate transactions. |

**How much of the work is completed?Discuss below.**

**-** I can say that the percentage of the work completed is 30% already in a reason that web development is hard to do especially doing each web pages.

**Discuss if there are remaining work modules/components/items.**

**-** Yes, definitely. These remaining works are still pending to do but as a group, we collaborate to lessen these remaining works, modules, componenents and items to be considered for our website’s version of our project.

**Discuss the challenges and problems encountered.**

**-** First of all, I am still struggling about my time management because work errands to our home was our top priorities before doing else. House chores are eating a major percentage of our time and it is not balance anymore. While doing the project, I am not able to concentrate to code because I always feel sleepy because pf tiredness.

- Sometimes, its hard for me to think critically due to my depression and trauma because of my mother’s loss.


**How were the challenges handled?**


**-** I am still thinking of our group that we need to finish this project because this our future. I still think about my inspirations in life and passion for coding. My group mates are a big help for doing their best and great effort, especially the comfort they give when I am grieving.

**Action plans for the succeeding weeks.**

**-** We will continue the coding and we will try our best to reach up to 50%.

**Attach below the screen shots of the GUI**

****

****